## Slide 1
MIS & System
Development Goals of
2025

## Slide 2
A new year begins, and with it, the MIS & System Development (MIS & SD) Department is ready to take on new challenges and opportunities.
For 2025, we have structured our departmental goals to ensure a clear and strategic path toward organizational excellence.
Our goals are divided into three key categories:
  2024 Backlog Goals: Unfinished initiatives from 2024 that remain critical to our success.
  Intermediate Goals: Short-term objectives designed to address immediate needs and enhance operational efficiency.
  Long-Term Goals: Strategic initiatives aimed at driving sustainable growth and innovation for the future.
In this presentation, we will outline our goals, their objectives, and the action plans to achieve them in 2025.
Overview

## Slide 3
Vehicle Tracking System
Visitor’s Management
Separation Process Automation
Dyeing Implementation
Commercial Module
Vehicle Requisition
Short leave application system
SOP for MIS & SD Team
Documentation of Each Module
Agile Implementation for MIS & SD by Using Trello(PMP Software)
e-SOP of MASCO
Employee Feedback Management
Dining Management
Training Management
Department-wise Hierarchy in System
Sewing Machine Status Analysis Dashboard
Kaizen Library
Buyer Follow-up in System
Database Security & Application Performance
Talent Acquisition, Recruitment & Succession Plan
Workflow Tracking by System
Individual Waste Management Protocol
Graphical Dashboard
School Management
Finance & Accounts Module
Fabric Life Cycle Analysis
Data Driven Decision Making with AI
Develop Block Chain Related Application
IoT Device Integration with System Software
2024 Backlog Goals
Intermediate Goals
Long Term Goals
Goals

## Slide 4
VTS
Visitor’s Management
Stuff Separation Process Automation
Dyeing Implementation
Commercial Module
Vehicle Requisition
SOP for MIS & SD Team
Documentation of Each Module
Department-wise Hierarchy in System
Sewing Machine Status Analysis Dashboard
Kaizen Library
Agile Implementation for MIS & SD by Using Trello(PMP Software)
e-SOP of MASCO
Employee Feedback Management
Dining Management
Training Management
Short leave application system
Buyer Follow-up in System
Database Security & Application Performance
Talent Acquisition, Recruitment & Succession Plan
Workflow Tracking by System
Individual Waste Management Protocol
Graphical Dashboard
School Management
Finance & Accounts Module
Fabric Life Cycle Analysis
Data Driven Decision Making with AI
Develop Block Chain Related Application
IoT Device Integration with System Software
2024 Backlog Goals
Intermediate Goals
Long Term Goals
Goals

## Slide 5
VTS
Visitor’s Management
Stuff Separation Process Automation
Dyeing Implementation
Commercial Module
Vehicle Requisition
Short leave application system
SOP for MIS & SD Team
Documentation of Each Module
Agile Implementation for MIS & SD by Using Trello(PMP Software)
e-SOP of MASCO
Employee Feedback Management
Dining Management
Training Management
Department-wise Hierarchy in System
Sewing Machine Status Analysis Dashboard
Kaizen Library
Buyer Follow-up in System
Graphical Dashboard
School Management
Fabric Life Cycle Analysis
Database Security & Application Performance
Talent Acquisition, Recruitment & Succession Plan
Workflow Tracking by System
Individual Waste Management Protocol
Finance & Accounts Module
Data Driven Decision Making with AI
Develop Block Chain Related Application
IoT Device Integration with System Software
2024 Backlog Goals
Intermediate Goals
Long Term Goals
Goals

## Slide 6
Provide training to end users
Provide training to transport team
Strat trial from Merchandising floor
Implement in other units
Action Plan
Concerned Person
Time Duration
Md. Merajul Rahman Shipon
Md. Mahmudul Hassan
Laila Tamanna Anni
Md. Abu Sayed
Objective:
To streamline the process of requesting, approving, and allocating vehicles for business use, ensuring efficient resource management, timely availability, and cost control while integrating with other organizational functions.
Vehicle Requisition
Complete all training by February 2025.
Start trial in merchandising floor by March.
Start in HO and CKL in June.
Start in other units in August.

## Slide 7
Design the system
Complete the development of the system
Start Implementation
Action Plan
Concerned Person
Time Duration
Md. Tahsin Faruque
Laila Tamanna Anni
Objective:
To provide employees with an efficient and user-friendly system for requesting and managing short leaves, ensuring transparency, quick approval, and streamlined communication between employees and management.
Short Leave Application System
February 2025

## Slide 8
Set the SOP
Train the team members
Start practicing
Make it a habit
Action Plan
Concerned Person
Time Duration
Sujan Das
Sujay Mandal
Abul Alam
Md. Merajul Rahman Shipon
Objective:
To standardize workflows, ensure consistency in system development and data management, enhance team efficiency, and maintain alignment with organizational goals and compliance requirements.
SOP for MIS & SD Team
Set the SOP by February 2025.
Complete training by March 2025.
Start Practicing by October 2025.
Make it a habit by November / December 2025.

## Slide 9
Set a standard format
Initiate the process with running projects
Parallelly minimize the backlog process
Develop two types of documentations: User manual and Technical documentation.
Action Plan
Concerned Person
Time Duration
Asfer Sultana Nadia
Imam Hossain
Nurul Amin
Md. Mehedi Hasan
Moriam Begum Mitu
Objective
To provide clear, comprehensive, and accessible references that ensure consistency, facilitate understanding, support troubleshooting, and enable efficient onboarding and maintenance.
Documentation of Each Module
Set the standard format by January.
Review after every three months.
By 2025, 50% of the module will be completed.

## Slide 10
Provide training about Agile to team members
Provide training on Trello software to team members
Start using Trello for all projects
Action Plan
Concerned Person
Time Duration
Md. Mizanur Rahman Khan
Hillol Sarker
Zahidul Islam
Md. Abu Sayed
Sujan Das
Ahmed Eid
Asfer Sultana Nadia
Md. Tahsin Faruque
Objective:
To enhance collaboration, streamline task management, improve workflow transparency, and ensure iterative delivery of projects with greater efficiency and adaptability.
Agile Implementation for MIS & SD by Using Trello (PMP Software)
Complete all training by February 2025.
Follow up every month.

## Slide 11
Collect all department wise SOP
Include the SOPs in ERP
Provide training to every employee
Action Plan
Concerned Person
Time Duration
Sharmin Akter Jhuma
Imam Hossain
Zahidul Islam
Md. Emrul Kabir
Objective:
To establish clear, consistent, and efficient guidelines for all processes, ensuring uniformity, compliance, quality control, and continuous improvement across the organization.
e-SOP of MASCO
Complete by November 2025.

## Slide 12
Collaborate with HR department
Collect all specific requirements
Start software design and coding
Handover the project
Action Plan
Concerned Person
Time Duration
Merajul Islam
Md. Tahsin Faruque
Md. Abu Sayed
Md. Mehedi Hasan
Objective:
To centralize and streamline the collection, analysis, and actioning of employee feedback, fostering a culture of continuous improvement, enhancing employee engagement, and aligning workforce development with organizational goals.
Employee Feedback Management
Complete by May 2025.

## Slide 13
Collaborate with Administration team
Complete the design
Complete the development
Handover the project
Action Plan
Concerned Person
Time Duration
Md. Tahsin Faruque
Sabbir Ahmmed
Sujan Das
Hillol Sarker
Objective:
To streamline and automate dining operations, including menu planning, inventory management, ordering, billing, and reporting, to enhance efficiency, reduce waste, ensure smooth service, and improve employee satisfaction.
Dining Management
Complete by July 2025.

## Slide 14
Collaborate with HRD team
Collect data
Start software designing
Start software coding
Handover the project
Action Plan
Concerned Person
Time Duration
Nurul Amin
Sabbir Ahmad
Sujay Mandol
Md. Abu Shahnewaz
Objective:
To efficiently plan, organize, and track employee Computer-Based Training (CBT) programs, ensuring each employee gains essential knowledge about the company, its policies, and relevant departmental functions. This initiative aims to foster skill development, improve performance, ensure compliance, and align with organizational goals, thereby building a knowledgeable and capable workforce.
Training Management
Complete by December 2025.

## Slide 15
Collaborate with HR team
Collect all departments defined organogram
Start designing and coding
Start Implementation
Action Plan
Concerned Person
Time Duration
Sharmin Akter Jhuma
Md. Tahsin Faruque
Zahidul Islam
Md. Emrul Kabir
Objective:
To establish clear roles, responsibilities, and access controls within the organization, ensuring efficient workflow, better coordination, and secure management of information across departments.
Department-wise Hierarchy in System
Complete by June 2025.

## Slide 16
Design the system
Start Coding
Implement the system
Action Plan
Concerned Person
Time Duration
Md. Shahin Alam
Md. Rafiqul Islam
Objective:
To provide real-time insights into the performance, utilization, and maintenance status of sewing machines, enabling proactive decision-making, minimizing downtime, and improving overall production efficiency.
Sewing Machine Status Analysis Dashboard
Complete by March 2025.
For 2024, the expenditure on machine rental was BDT 4,473,575/-

## Slide 17
Collaborate with production team
Sharpen the actual requirements
Collect all data (inclining image and video)
Start software design
Start software coding
Handover the project
Action Plan
Concerned Person
Time Duration
Abul Alam
Merajul Islam
Sujay Mandal
Md. Shahin Alam
Objective:
To systematically collect, organize, and share continuous improvement ideas, best practices, and lessons learned, fostering a culture of ongoing efficiency, innovation, and quality enhancement across the organization.
Kaizen Library
Complete by November 2025.

## Slide 18
1
Long Term Goals
Buyer Follow-up in System
Fabric Life Cycle Analysis
Workflow Tracking by System
Common platform
Customize for all buyers
Buyer-wise dynamic
From yarn to shipment uses and wastage follow-up
Develop a project management tool for all department to follow-up their own goal
Talent Acquisition, Recruitment & Succession Plan
From recruitment to succession plan of an employee

## Slide 19
2
Long Term Goals
Individual Waste Management Protocol
Graphical Dashboard
Finance & Accounts Module
Develop a SOP
Train each employee
Follow-up the growth
Develop a separate module for top management
Develop further requirements
School Management
Start designing & coding

## Slide 20
3
Long Term Goals
Database Security & Application Performance
Data Driven Decision Making with AI
Develop Block Chain Related Application
IoT Device Integration with System Software
Apply advance security protocol
Increase execution level performance
Collect historical data from system
Develop forecasting AI model
We will develop blockchain model after completing accounting module
We will do trail for individual efficiency in sewing line
Introduce AI camera to track every employee In & Out

## Slide 21
Thank You