## Slide 1
Merchandising and Marketing
(MM Module)
Presented by MIS & SD Department

## Slide 2
The MASCO Group is embarking on a journey to digitalize its operations by implementing an ERP system.
This Merchandising and Marketing Module (MM Module) specifically aims to enhance the efficient communication and accuracy of the merchandising department.
The new system will allow merchandisers to set product orders with size-wise and color-wise breakdowns, along with several booking formats.

## Slide 3
Goals & Objectives
Develop a Merchandising and Marketing Module (MM Module) that enables merchandisers to set product order quantities by color and size and make different bookings i.e. fabric, trims, embellishments etc.
Integrate the new system seamlessly with existing operations.
Ensure the system is user-friendly for easy adoption by merchandisers.
Train merchandisers for appropriate use of the system.

## Slide 4
Process | Outcomes
Job Creation | Unique Job
Color & Size wise Breakdown | Single Point Entry
Fabric Booking | Collaboration with Knitting & Dyeing
Trims & Access. Booking | Collaboration with Store, Garments, Accounts & Commercial
Print & Embo. Booking | Collaboration with Print & Embo.
AOP Booking | Collaboration with AOP
Wash Booking | Collaboration with Wash
Payment Acceptance | Collaboration with Accounts & Commercial
Close the Job | Job, Style, Order wise tracking.
Real-Time T&A Visualization

## Slide 5
Outcomes
Real-time Tracking
Demand Forecasting
Inventory Control
Buyer Management
Supplier Management
Increase Data Accuracy
Enhanced Supply Chain Management
Reduce Monotonous Data Entry
Easy to Preserve Historical Data
Data-driven Decision-Making
Enhanced Inter-dept. Collaboration
Resources Optimization

## Slide 6
Stakeholders & Roles
Stakeholders | Roles
Senior Management | Project sponsorship and facilitate stakeholder engagement.
Merchandising Department | End-users who provide feedback and requirements.
MIS & SD Department | Develops and implements the ERP system.
IT Department | Ensures technical infrastructure and support.

## Slide 7
1
3
Scope
System Development
Develop a Merchandising & Marketing Module (MM Module) system
User Training
Train merchandisers to ensure effective use of the new system.
2
4
System Integration
Integrate the new Merchandising & Marketing Module (MM Module) with the production module.
Support and Maintenance
Offer ongoing technical support and regular maintenance.

## Slide 8
Deliverables
1
Merchandising & Marketing Module (MM Module) system that facilitates Job creation, size-wise and color-wise breakdown of product orders, Yarn, Fabrics, Embellishment, AOP, Trims & Accessories booking.
2
Training materials for merchandisers.
3
Comprehensive user manuals and documentation.

## Slide 9
Milestones
Mile-stones
Status
Job Creation Through System
Color-Wise & Size-Wise PO booking
Fabric Booking
Yarn Booking
Print & Embroidery Booking
Common Accessories Booking
Completed
Completed
Completed
In Progress
Completed
Completed
Order Wise Accessories Booking (Non-portal)
Order Wise Accessories Booking (Portal)
Buyer/Style/Order Wise T&A Set
Completed
In Progress
Completed

## Slide 10
Action Plans

## Slide 11
Action Plan
Start the project in live.
1
Identify the bugs and issues during implementation.
2
Fix the bugs and issues as soon as possible.
3
Collaborate on demand function.
4
Enhancing user experience via training and development.
5
Weekly review meeting with each Merchandising team.
6
Generate operational report and dashboard as required.
7

## Slide 12
Thank You!